# ORBITA IQ

## Technical Architecture & Project Status Assessment Report

### 1. Executive Summary

This report provides a comprehensive architectural and project status audit of the ORBITA IQ repository (satellite-ops-auth). The project aims to be an AI-Powered Satellite Conjunction Risk Intelligence Platform. Currently, the repository consists of a production-ready authentication module, a functional frontend shell (Mission Control Dashboard) powered by mock data, and an evolving backend architecture built on FastAPI. While the foundational infrastructure and security layers are well-implemented, the core scientific services (SGP4 propagation, TLE/OMM processing, SatGuard screening) and real-time data pipelines are still pending integration or full implementation.

### 2. Repository Overview

The repository is organized into three primary domains:

- Frontend (/frontend): React + TypeScript + Vite application. Contains components, pages, hooks, and routing logic for the Mission Control Dashboard.

- Backend (/backend): FastAPI application in Python. Structured using a service-layer pattern with routers, models, schemas, and services.

- Database / Infra (/supabase): Contains SQL migrations for Supabase (PostgreSQL), defining the schema, Row Level Security (RLS) policies, and database functions.

- Deployment: Configured via render.yaml for the backend and vercel.json for the frontend.

### 3. Architecture Overview

#### Frontend Architecture

- Framework: React 18 with TypeScript, bundled via Vite.

- State Management: React Context API (AuthContext.tsx) and custom hooks (useSatellites.ts, useAlerts.ts, useDashboard.ts).

- Routing: react-router-dom with protected route wrappers (<ProtectedRoute>).

- Component Structure: Highly modularized (src/components/ split into auth, dashboard, orbit, satellites, alerts, layout, ui).

- UI Libraries: Tailwind CSS with shadcn/ui components. CesiumJS for 3D globe visualization.

#### Backend Architecture

- Framework: FastAPI (Python 3.10+).

- API Structure: Versioned routing (/api/v1/) with domain-driven endpoints (auth, satellites, alerts, orbit, cdm, omm).

- Service Layer: Business logic decoupled from routes (e.g., auth_service.py, satellite_service.py, conjunction_service.py).

- Repository Layer: SQLAlchemy AsyncSession used directly within services.

- Models/Schemas: Pydantic for validation (schemas/), SQLAlchemy for ORM (models/).

#### Database Architecture

- Platform: Supabase (PostgreSQL).

- Core Tables: profiles, login_audit_log, satellites, tle_records, omm_records, conjunction_events, cdm_records, orbit_state.

- Security: Strict Row Level Security (RLS) ensuring operators and admins are compartmentalized.

#### Authentication Architecture

- Provider: Supabase Auth (GoTrue).

- Login Flow: Employee ID + Password. Backend resolves Employee ID to email via service role and delegates password validation to Supabase.

- Session Handling: JWT access and refresh tokens handled by @supabase/supabase-js client-side, with stateless server-side validation.

- RBAC: Defined in profiles.role (admin vs operator). Re-verified via require_role() dependency on every protected endpoint.

### 4. Database Audit

Current Implementation Status against Project Requirements:

| Requirement | Actual Table Name | Status | Notes |
| --- | --- | --- | --- |
| users | auth.users / profiles | ✅ Implemented | Supabase native auth mapped to profiles via triggers. |
| satellites | satellites | ✅ Implemented | Exists in 0002_satellites_schema.sql. |
| orbit_state | orbit_state | ✅ Implemented | Exists in 0005_orbit_state_schema.sql. |
| alerts | None | ❌ Missing | Not found in migration files. |
| alert_history | None | ❌ Missing | Not found in migration files. |

Other Existing Tables: - tle_records (Foreign keys to satellites) - omm_records (Foreign keys to satellites) - cdm_records (Foreign keys to satellites) - conjunction_events (Tracks primary/secondary satellite risks) - login_audit_log (Authentication tracking)

Database Health & Normalization: - Foreign Keys: Correctly implemented with ON DELETE CASCADE where applicable. - Indexes: Time-series indexes created (e.g., idx_tle_records_satellite_id_epoch). - Constraints: Enums used properly (satellite_status, object_type, risk_level).

### 5. API Audit

| Method | Endpoint | Purpose | Auth Required | Status |
| --- | --- | --- | --- | --- |
| POST | /api/v1/auth/login | Authenticate user | No | ✅ Implemented |
| POST | /api/v1/auth/refresh | Refresh session | No | ✅ Implemented |
| POST | /api/v1/auth/logout | Terminate session | Yes | ✅ Implemented |
| GET | /api/v1/auth/me | Fetch profile | Yes | ✅ Implemented |
| POST | /api/v1/auth/password-reset/request | Password reset link | No | ✅ Implemented |
| GET | /api/v1/satellites | List all satellites | Yes | ⚠️ Partially Implemented (Mocks) |
| GET | /api/v1/satellites/{id} | Get specific satellite | Yes | ✅ Implemented |
| POST | /api/v1/satellites/norad | Add via NORAD ID | Yes | ✅ Implemented |
| PUT | /api/v1/satellites/{id} | Update satellite metadata | Yes | ✅ Implemented |
| DELETE | /api/v1/satellites/{id} | Delete satellite | Yes (Admin) | ✅ Implemented |
| POST | /api/v1/satellites/upload-tle | Upload TLE | Yes | ✅ Implemented |
| POST | /api/v1/satellites/upload-omm | Upload OMM JSON | Yes | ✅ Implemented |
| GET | /api/v1/alerts | List conjunction alerts | Yes | ⚠️ Partially Implemented (Mocks) |
| PUT | /api/v1/alerts/{id}/status | Update alert state | Yes | ✅ Implemented |
| POST | /api/v1/alerts/seed | Generate mock alerts | Yes | ✅ Implemented |
| POST | /api/v1/cdm/upload | Upload CDM payload | Yes | ⚠️ Partially Implemented |
| GET | /api/v1/dashboard | Dashboard KPIs | Yes | ⚠️ Partially Implemented |
| GET | /api/v1/orbit/{satellite_id} | Fetch propagation data | Yes | ⚠️ Partially Implemented |

Findings: - Missing Endpoints: Administrative User Management CRUD (/users), Conjunction Probability compute triggers, System Health/Logs. - Broken Endpoints: None identified, but several endpoints return hardcoded UUIDs and mock datasets.

### 6. Frontend Audit

| Page / Screen | Implemented? | Notes |
| --- | --- | --- |
| Dashboard (DashboardPage.tsx) | ⚠️ Partial | UI is complete. Fed by mock data hooks. |
| Satellites (MySatellitesPage.tsx) | ⚠️ Partial | UI is complete. Table and dialogs work via mock data. |
| Alerts (AlertsPage.tsx) | ⚠️ Partial | UI is complete. Filtering works on mock payload. |
| Orbit Monitoring (OrbitViewerPage.tsx) | ⚠️ Partial | Cesium globe renders, but propagation relies on simplified calculations, not real SGP4. |
| Admin | ❌ Missing | No dedicated Admin Dashboard for user management exists. |
| Settings (SettingsPage.tsx) | ✅ Implemented | Profile, Security, and Notification tabs exist. |
| Authentication Flow | ✅ Implemented | Login, Forgot/Reset Password fully operational. |

### 7. Security Audit

- Authentication: Low Risk. Supabase GoTrue handles heavy lifting. Passwords are never seen by the backend logic.

- Authorization: Low Risk. RLS policies enforce access. FastAPI get_current_user ensures stateless JWT validation.

- SQL Injection: Low Risk. SQLAlchemy ORM safely parameterizes all queries.

- API Exposure: Medium Risk. Endpoints are protected, but rate limits (app.core.limiter) only explicitly secure /auth/login and /auth/password-reset/request.

- Environment Variables: Low Risk. Secrets are excluded from version control (.env.example verified).

- CORS: Correctly configured to strictly allow the Vercel frontend URL.

- Audit Logging: Implemented via login_audit_log with lockout after consecutive failed attempts.

### 8. Performance Audit

- Database Queries: SQLAlchemy selectinload is used to prevent N+1 issues when fetching relationships (e.g., Satellite with OrbitState).

- API Calls: The dashboard currently fetches mocks. Real-time websocket streaming is missing for alerts and telemetry.

- Frontend Rendering: CesiumJS rendering is heavy. Without WebWorkers for SGP4 propagation, the UI thread will stall with large catalogs.

- Caching: No Redis caching layer detected for TLE fetching or heavy orbital calculations.

Current Capacity Estimates (Browser Performance w/ Cesium): - 5 Satellites: Excellent. - 20 Satellites: Good. - 50 Satellites: Moderate (Simplified propagation runs on the UI thread). - 100+ Satellites: Severe bottleneck expected unless calculation is moved to backend or WebWorkers.

### 9. Deployment Audit

- Backend Config: render.yaml exists and correctly maps the environment variables and start commands (uvicorn app.main:app --host 0.0.0.0 --port $PORT).

- Frontend Config: vercel.json exists, configuring rewrite rules suitable for a React SPA.

- Readiness:

  - Backend is Ready for deployment on Render.

  - Frontend is Ready for deployment on Vercel.

  - Supabase requires manual application of .sql migrations in the /supabase/migrations directory.

### 10. Feature Completion Matrix

| Feature | Status | Completion % |
| --- | --- | --- |
| Authentication | COMPLETED | 100% |
| Admin Management | NOT IMPLEMENTED | 0% |
| Employee Management | NOT IMPLEMENTED | 0% |
| Satellite Registry | PARTIALLY COMPLETED | 70% |
| NORAD Import | PARTIALLY COMPLETED | 80% |
| TLE/OMM/CDM Import | PARTIALLY COMPLETED | 60% |
| Orbit Monitoring | PARTIALLY COMPLETED | 40% (Mocked) |
| Alert System | PARTIALLY COMPLETED | 30% (Mocked) |
| Conjunction Screening | NOT IMPLEMENTED | 0% |
| Risk Analysis & Timeline | NOT IMPLEMENTED | 0% |
| Cesium Visualization | PARTIALLY COMPLETED | 50% |
| Digital Twin | NOT IMPLEMENTED | 0% |
| Mission Impact Analysis | NOT IMPLEMENTED | 0% |

Overall Project Completion: ~35%

### 11. Gap Analysis

Comparing the current implementation against the target ORBITA IQ AI-Powered Platform:

Critical Gaps: - Missing alerts and alert_history SQL tables. - Lack of a real SGP4 orbital propagation engine on the backend. - Conjunction Risk probability algorithms (e.g., Alfano, Foster) are undefined. - Missing live data ingestion pipelines (websockets) for continuous telemetry.

Architecture Gaps: - Lack of a message broker (RabbitMQ/Redis) or task queue (Celery) to handle heavy astronomical computations asynchronously. - Missing an Admin Dashboard for managing operator access and global system health.

### 12. Risk Assessment

- Scalability Risk (High): Executing orbital math on the frontend (even simplified) will not scale to hundreds of objects. Needs to migrate to backend pre-computation.

- Technical Debt (Medium): The frontend relies heavily on src/mock/ data. Swapping this out for live API hooks will require significant refactoring of useSatellites.ts and useAlerts.ts.

- Database Constraints (Low): The database schema is well thought out, though missing a few essential alert tracking tables.

### 13. Recommended Next Steps (Roadmap)

Phase 1: Backend Data Integrity & Real API Integration 1. Generate migrations for alerts and alert_history tables. 2. Implement CRUD endpoints for Administrative User Management. 3. Replace frontend mock data hooks with actual Axios/Fetch calls to the FastAPI backend.

Phase 2: Core Orbital Mechanics 1. Implement sgp4_service.py to handle propagation on the backend. 2. Build an async task queue to periodically fetch and update TLE data from CelesTrak. 3. Connect the Cesium globe to backend-propagated state vectors via WebSocket.

Phase 3: AI & Conjunction Intelligence 1. Implement the Conjunction Data Message (CDM) screening engine. 2. Integrate Machine Learning models for collision probability. 3. Build the Mission Impact Analysis dashboard.

### 14. Production Readiness Score

- Demo Ready: Yes (UI is presentable using mock data)

- MVP Ready: No (Core tracking/alert features are not yet connected to live logic)

- Production Ready: No

Overall Production Score: 25 / 100 (Strong foundations in Auth, Security, and UI, but missing core business logic execution).